REPUBLIQUE DU CAMEROUN

*****

Paix – Travail – Patrie

*****

MINISTERE DE L’ENSEIGNEMENT SUPERIEUR

*****

INSTITUT UNIVERSITERE SAINT JEAN

REPUBLIC OF CAMEROON

*****

Peace – Work – Fatherland

*****

MINISTRY OF HIGHER EDUCATION

*****

INSTITUT UNIVERSITERE SAINT JEAN

SOFTWARE SPECIFICATION DOCUMENT

THEME:

ELECTRONIC DOCUMENT MANAGEMENT

Written and presented by:

NDONGO NTSAMA ERICKA DANIELLE

NGUEGUIM SOB TCHINDA

NGASKA CEDRIC

Level 2 Anglophone

Academic Supervisors:

- Mdme YTEMBE Therese

Professional Supervisors:

- Mr. EMMANUEL MOUPOJOU

ACADEMIC YEAR 2025 - 2026

Table of Content

Introduction	1

1. General presentation of the project	1

2.Context of the Project	2

2.1 Academic Aspects:	2

2.2 Organizational and technological aspects	2

3. Problem Definition	3

3.1 Functional Requirements	3

3.1.1 Document and user management by the Administrator	3

3.1.1 Document management by the Users (Parents, Lecturers and Students)	4

4. Targeted Objectives	5

5. Proposed Solution	6

5.1. Description	6

5.2.1. Features:	7

5.2.2. Technical Achievements	8

6. Intervention Approach	10

Phase 1: Launch & Specifications	11

Phase 2: Analysis & Modeling	11

7. Team Presentation	12

8. Resources Used	12

8.1 Material Resources	12

8.2 Logical Resources	13

CONCLUSION	13

# Introduction

These technical specifications define the basis for the development of an automated system for managing documents at the Institut Universitaire Saint Jean du Cameroun (IUSJ). Part of the level two tutored project for the application development for the Economy program, this project puts into practice skills in IT, web development, security, programming, modeling, and project management. The goal is to offer a digital solution that enables fast and efficient document search and retrieval, secure storage with controlled user access rights, provide document upload, tracking, and archiving functionalities, and improves satisfaction among teachers, students, and administrators.

This document is divided into 10 sections: general presentation, context, problem, objectives, solution, approach, team, resources, and conclusion, providing a clear roadmap for a modern, scalable system integrated into the IUSJ's digital workspace.

# 1. General presentation of the project

The project consists of developing a centralized web application for electronic document management (EDM) for the Institut Universitaire Saint Jean (IUSJ). This solution will enable the institution to efficiently organize, store, search, and archive administrative and academic documents, while ensuring their traceability and security. The application will include features such as advanced document search and retrieval, file tree navigation, display of recent documents, and uploading of new files. It will guarantee long-term storage, preservation of information integrity, and management of access rights according to user profiles.

Accessible via an intuitive and secure web interface, the system will aim to reduce document duplication, improve speed of access to information, and enhance the organizational efficiency of the IUSJ.

# 2.Context of the Project

## 2.1 Academic Aspects:

This project is part of the level 2 “Tutored Project” course, serving as a guide for applying knowledge in IT, development, security, modeling, and project management.

It promotes collaborative work, autonomy, and the resolution of concrete problems, aligned with the IUSJC's program approach and competency-based methodology.

## 2.2 Organizational and technological aspects

The Institut Universitaire Saint Jean (IUSJ), located in Yaoundé in the Central Region of Cameroon, requires an effective system to manage, organize, and secure all of its administrative and academic documents. Manual and scattered file management (educational and administrative documents, reports, archives) represents a major organizational challenge, particularly in terms of storage, rapid search, traceability, and version control. The institution's various departments need to be able to consult, share, archive, and update documents while ensuring data security and compliance with access rights. The implementation of an electronic document management system will thus optimize long-term storage, avoid file duplication, and ensure reliable tracking of document processing statuses.

# 3. Problem Definition

## 3.1 Functional Requirements

This project is part of the Institut Universitaire Saint Jean's “Tutored Project” program, which provides a practical framework for applying knowledge in web development, databases, security, modeling, and project management. It promotes collaborative work, autonomy, and the implementation of concrete solutions related to electronic document management, in line with the institution's competency-based approach.

These functional requirements define the essential features needed to effectively manage documents, users, and their access rights, as well as to enable file search, viewing, uploading, archiving, and traceability, while facilitating the tracking of processing statuses and the structured organization of content.

### 3.1.1 Document and user management by the Administrator

- Add a user: The administrator can create new accounts and assign specific roles and access rights.

- Modify a user: The administrator can update user information and permissions.

- Delete a user: The administrator can delete accounts after checking the impact on documents.

- List users: The administrator can view the list of registered users.

- Upload a document: The administrator can add new documents to the system.

- Modify a document: The administrator can update information or replace an existing file.

- Delete a document: The administrator can delete or archive documents.

- List and search for documents: The administrator can view, filter, and perform advanced searches.

### 3.1.1 Document management by the Users (Parents, Lecturers and Students)

- View the list of documents: Users can view the documents available to them based on their permissions.

- Perform an advanced search: Users can search for documents using filters (date, author, category).

- Browse the tree structure: Users can navigate through the folder hierarchy.

- View recent documents: Users can quickly access the most recently added or modified files.

3.2. Non-functional requirements

Non-functional requirements define the quality requirements for the electronic document management system.

- Security: The application must guarantee data protection through a secure authentication system (login and password) and strict management of access rights according to user roles.

- Performance: The system must allow quick access to documents, efficient searching, and optimized response times, even with a large volume of files.

- Reliability and backup: The application must ensure long-term document preservation, with regular backup mechanisms and data integrity preservation.

- User-friendliness: The interface must be intuitive, clear, and easy to use in order to facilitate navigation within the tree structure and the execution of actions (search, upload, archiving).

- Maintainability and scalability: The application must be designed in a structured manner to facilitate updates, corrections, and the future addition of new features.

# 4. Targeted Objectives

The aim of the IUSJC Electronic Document Management System (EDMS) project is to modernize and secure the institute's document management through the development of a high-performance, reliable web application. The main objectives are as follows:

- Optimization of document search and access: First and foremost, the system aims to enable simple, fast, and advanced document search, in order to significantly reduce the time it takes to access information and improve administrative efficiency.

- Centralization and secure archiving of documents: In addition, the solution seeks to ensure long-term storage, readability, and preservation of information, while guaranteeing reliable backup of digital content.

- Improved traceability: In addition, the application will make it possible to avoid duplication of tasks, and ensure better management of versions and internal processes.

- Enhanced data security and protection: The system will also implement access control and user rights management mechanisms to guarantee the confidentiality, integrity, and security of institutional documents.

- Facilitating creation, sharing, and archiving: Finally, the platform will simplify document creation, distribution, and archiving operations, thereby contributing to more structured, collaborative, and efficient document management within the IUSJC.

# 5. Proposed Solution

## 5.1. Description

The proposed solution is based on the development of a web application for Electronic Document Management (EDM), designed to meet the needs of the IUSJC in terms of document organization, storage, and security. More specifically, it is based on a client-server web architecture, with a frontend developed in HTML, CSS, and JavaScript to provide an intuitive and responsive interface, and a backend designed in PHP to handle requests and business logic. In addition, a database myadmin will be used to manage users, access rights, and document metadata, while files will be stored in a structured

manner on the server's file system. Accessible via a secure online deployment using HTTPS.

5.2. EXPECTED RESULTS

### 5.2.1. Features:

The Electronic Document Management (EDM) solution designed for the Institut Universitaire Saint Jean (IUSJC) will offer a comprehensive set of features to effectively meet the identified needs. These features include:

- Authentication and role management: First, a secure authentication system will manage different user profiles (administrators and standard users), with specific access rights to ensure document confidentiality.

- Document upload and organization: Next, the application will allow documents to be uploaded into a structured hierarchical tree, facilitating logical filing and file organization.

- Simple and advanced search: In addition, a powerful search engine will offer the possibility of performing quick or advanced searches using keywords, metadata, or specific filters, significantly reducing the time it takes to access information.

- Document viewing and tracking: Users will also be able to view recent documents, consult associated details, and track processing statuses to ensure better traceability.

- Document viewing and tracking: Users will also be able to view recent documents, consult associated details, and track processing statuses to ensure better traceability.

- Data rights management and security: In addition, the system will implement role-based access control mechanisms, ensuring data protection and compliance with security standards.

- Archiving and long-term storage: The solution will also guarantee secure storage and long-term preservation of documents, while maintaining the integrity and readability of the information.

- Dashboard and activity tracking: Finally, an administrative dashboard will provide an overview of stored documents, user activities, and the overall status of the system, facilitating management and decision-making.

### 5.2.2. Technical Achievements

From a technical standpoint, the Electronic Document Management (EDM) solution developed by the Institut Universitaire Saint Jean du Cameroun (IUSJC) will stand out for its reliability, security, and compliance with the defined specifications. To this end, it will include:

- Structured client-server web architecture: First, an architecture based on a client-server model will ensure a clear separation between the frontend (HTML, CSS, JavaScript) and the backend (PHP), guaranteeing a modular, maintainable, and scalable application.

- Secure relational database: Next, the use of database myadmin will enable effective management of users, access rights, and document metadata, with mechanisms for data integrity and regular backups.

- Access management and security system: In addition, the application will integrate secure authentication, session management, and role-based access control mechanisms to protect sensitive information from unauthorized access.

- Responsive and user-friendly web interface: Furthermore, the user interface will be designed to be responsive and adapt to different types of screens (computers, tablets), following UX/UI best practices to ensure smooth and intuitive navigation.

- Secure online deployment: Finally, the application will be deployed on a server accessible via a domain name with HTTPS protocol, ensuring the confidentiality of data exchanges and continuous service availability.

5.3. DELIVERABLES

To ensure the completeness of the Electronic Document Management (EDM) project at the Institut Universitaire Saint Jean (IUSJC), the following deliverables will be produced:

- Technical documents: First, a set of specifications (technical specifications), an analysis document, a design document, and a test specification document will detail the different phases of the project, in accordance with the academic deadlines set.

- Functional web application: Next, the complete application (frontend in HTML/CSS/JavaScript and backend in PHP with database myadmin) will be developed, tested, and deployed online on a secure HTTPS domain name.

- Source code: In addition, the entire source code will be versioned using a version control tool (e.g., Git) and made available to ensure traceability, collaboration, and future maintenance.

- User manual: In addition, a detailed guide including screenshots will explain step by step how to use the various features (authentication, search, upload, document management, etc.).

- Final report and presentation: Finally, a comprehensive final report and PowerPoint presentation will be the subject of an oral defense, demonstrating how the system works and presenting the results obtained.

# 6. Intervention Approach

6.1. METHOD

The methodology adopted for the Electronic Document Management (EDM) project aims to ensure an agile development. Consequently, it is based on:

- Approach: First, an iterative and progressive approach will be applied, with a clear distribution of tasks within teams, a precise schedule, and regular monitoring of progress in order to meet the various deadlines.

- Modeling language and tools: Next, the UML language will be used to model the functional and technical requirements of the system, ensuring a clear and standardized representation of the architecture and processes.

- Management and versioning tools: In addition, a version management tool (Git) will be used to track code changes, will enable better organization of tasks and deadlines.

6.2. PLANNING

6.2.1. Project Planning

### Phase 1: Launch & Specifications

First, the team will precisely define the functional and non-functional requirements of the system.

### Phase 2: Analysis & Modeling

Next, an analysis document will be developed, including UML diagrams and management rules. This phase will structure the business logic.

Phase 3: Technical Design

In addition, a design document will specify the client-server architecture, the structure of the database myadmin, and the user interface mock-ups.

Phase 4: Development & Implementation

In addition, development will be carried out incrementally:

- Implementation of authentication and role management

- Setting up the database and relationships

- Development of core features (upload, simple and advanced search, consultation, tree structure)

- Integration of security mechanisms (file validation, secure session management)

- The code will be versioned with Git to ensure professional tracking of changes.

Phase 5: Testing & Validation

Next, a test specification document will be produced. Functional tests, security tests (input validation, access control), and integration tests will be performed to ensure the reliability of the system. Search and loading performance will also be optimized.

Phase 6: Deployment & Final Delivery

Finally, the application will be deployed online on a server with a secure HTTPS domain name. A detailed user manual will be written, followed by the submission of the final report and an oral presentation of the architecture, technical choices, and a complete demonstration of the system.

This plan ensures a structured approach that complies with professional software development standards while meeting the academic requirements of the tutored project.

# 7. Team Presentation

The team composed of 3 students

- NDONGO NTSAMA ERICKA: Team lead and backend Developer

- NGUEGUIM SOB TCHINDA: Backend and database Developer

- NGASKA CEDRIC: Frontend Developer

Under the supervision of Dr. Emmanuel MOUPOJOU

# 8. Resources Used

## 8.1 Material Resources

To ensure the development and the deployment of the system, the following material resources shall be used:

- Development stations: First, PCs (CPU: AMD Ryzen pro/ intel core i5, 8/16 GB RAM, 256/500 GB SSD) will be used for development and testing.

- Network: In addition, a stable Internet connection (approximately 50 Mbps) will ensure optimal conditions for development and testing.

- Testing: Finally, simulators for equipment (projectors, computers) will be used to validate resource management features.

## 8.2 Logical Resources

- Development: Visual Studio Code/Google Antigravity will be used as IDEs, Git and Github for the version control and online code storage respectively, Docker

- Management: Github actions for the project optimization

- Modelisation: Draw.io / Visual Paradigm will be used for the UML diagrams

- Database:  database myadmin  will be used for storage.

# CONCLUSION

At the end of this work, we would like to reiterate that our task was to conduct a contextual and technical analysis of document management at the Institut Universitaire Saint Jean du Cameroon (IUSJC) with a view to proposing an Electronic Document Management (EDM) solution tailored to the institution's needs. This document has enabled us to clearly define the objectives, expected functionalities, technical constraints, and project methodology, while complying with the academic requirements of the tutored project.

The next deliverable will be the analysis notebook, which will detail the UML diagrams (use case, class and sequence diagrams ), management rules, and the logical structure of the data. This step will provide a deeper functional and organizational understanding of the system before moving on to the detailed technical design phase and implementation of the web application.